DEVELOPMENT LOG

| Date | 15 Jan 2026 |
| --- | --- |
| Time spent | 4 hours |
| Tasks completed | Initialized the Flutter project (flutter create cosmic_quest) and set up a Git repository. • Created the MVVM folder structure (lib/data, lib/viewmodels, lib/views, lib/core) to separate logic from UI. • Added the google_fonts package and defined the "Cosmic Theme" (Deep Navy/Neon Blue) in app_theme.dart. • Configured the assets folder and added the "Cosmic Quest" logo placeholder. |
| Challenge/s | • Initially unsure how to structure my project folder to match the MVVM architecture and how to structure the services folder within MVVM whether it belongs in data or a separate core directory. • Encountered a minor issue with assets not loading due to a typo in pubspec.yaml. |
| Solution/s | Decided to place API services in lib/data/repositories to keep the data layer self-contained, following clean architecture principles. • Checked the indentation in pubspec.yaml and ran flutter pub get to resolve the asset issue. |
| Reflection | Setting up Git immediately ensures I meet the "Version Control" requirement for the First-Class grade. • I researched about how flutter projects are developed to match the industry standards from there I explored about the MVVM architecture mainly used in flutter. Implementing MVVM Architecture from the start feels like extra work now but will prevent "spaghetti code" later, ensuring the app remains scalable. |
| Next steps | - Implement the basic layout and widgets - Implement nested navigation |

| Date | 30th Jan 2026 |
| --- | --- |
| Time spent | week |
| Tasks completed | Created a Loading Screen with a 5-second timer and LinearProgressIndicator to simulate system checks. • Configured Firebase Authentication in the console with (Email/Password). • Implemented an Auth Gate (StreamBuilder) to automatically direct users to Login or Home based on their status. • Integrated firebase_ui_auth to provide a professional, secure Login and Registration interface without writing manual forms. |
| Challenge/s | • Initial confusion on how to style the pre-built firebase_ui_auth widgets to match my specific "Cosmic" design language. • Understanding how to handle navigation automatically so the user doesn't see the login screen if they are already signed in.. |
| Solution/s | Discovered that firebase_ui_auth inherits from the global ThemeData, so updating my app_theme.dart automatically fixed the colors and fonts in the login UI. • Implemented the Auth Gate pattern. Instead of manually pushing routes, the app listens to the FirebaseAuth stream and renders the correct screen instantly. |
| Reflection | Using the firebase_ui_auth package was a strategic choice. It drastically reduced potential security bugs and saved time, allowing me to focus on the core NASA features. • The Loading Screen directly addresses Nielsen’s "Visibility of System Status" heuristic by giving users immediate feedback that the app is working. • The Auth Gate ensures a seamless experience, preventing the "flicker" of a login screen for returning users. |
| Next steps | - • Create the Home Screen UI. - Implement the NasaRepository to fetch the real Astronomy Picture of the Day (APOD). |
| Date | 2nd Feb 2026 |
| Time spent | week |
| Tasks completed | Designed and implemented the QuizScreen UI with a focus on interactivity (Visual Feedback for correct/wrong answers). • Created a robust QuizQuestion model supporting polymorphism (APOD vs. Mars Rover data sources). • Integrated Cloud Firestore to store curated questions with lightweight metadata (Dates/Sols) instead of static assets. • Built a QuizRepository that performs "Live Linking": fetching real-time images and hints from NASA's APOD & Mars Rover APIs based on Firestore data. • Implemented a "Hint System" that extracts context from API explanations (e.g., stripping the answer from the description). |
| Challenge/s | • Data Type Mismatch: Encountered a crash because Firestore stored dates as Timestamp objects while the app expected String. • State Management: Handling the asynchronous loading of both the question list (from Firebase) and the specific image content (from NASA) without blocking the UI. • API Logic: The Mars Rover API required a different logic flow (Random Photo selection) compared to the APOD API (Date-based selection). |
| Solution/s | Robust Parsing: Updated the QuizQuestion.fromFirestore factory to detect the data type (String vs Timestamp) and convert it safely, preventing crashes. • Hybrid Loading State: Implemented a dual-loading strategy: one spinner for the quiz structure, and a secondary placeholder for the image area while the high-res NASA content fetches. • Strategy Pattern: Created a flexible fetchLiveContent method in the repository that checks the ApiType enum and routes the call to the correct NASA endpoint helper method. |
| Reflection | The "Live Link" architecture is a major win. By storing only dates in Firestore, the app remains lightweight (saving storage costs) while always displaying high-quality, up-to-date imagery from NASA. • The "Gamified" feedback (Green/Red color changes) immediately improves user engagement, adhering to the "User Control and Freedom" heuristic by allowing users to learn from mistakes without penalty. • Using the flutter_dotenv package ensures API keys remain secure, satisfying the security requirements of a professional-grade application. |
| Next steps | - Implement a "Score/XP" system to persist user progress. - Add a "Level Select" screen to unlock new quizzes. - Polish the "Leaderboard" to display top scores from Firestore. |